THE SURF SEQUENCE

STRATEGIC MASTER DOCUMENT

TSS ECOSYSTEM

OS

From Surf Academy to Global Licensing Platform

PADI BENCHMARK  ·  TSS BRAIN EVOLUTION  ·  GODMODE BLUEPRINT

Full strategic context  ·  Adaptation model  ·  12-month roadmap  ·  12 GODMODE ideas

Master Document v1.0  ·  April 2026

Owner: Marcelo Castellanos

© Enkrateia SA de CV  ·  All Rights Reserved  ·  Confidential

# 0 · How to Use This Document

This is the strategic master document for evolving The Surf Sequence from a methodology into a global licensing ecosystem, modeled on the PADI playbook.

The document has three purposes:

- Preserve the complete strategic analysis developed through research and conversation, so nothing is lost between sessions.

- Provide a single reference to pick up the work at any point in the future — open this document, read the relevant section, continue from there.

- Serve as the architectural foundation document (Tier 2) for all future ecosystem development decisions.

How to return to this work

When opening a new conversation with Claude, paste the following prompt:

"I'm Marcelo. I'm attaching the TSS Ecosystem OS Master Document. Read it fully. We're working on section [X]. What I need now is [Y]."

Then attach this document. Claude will have the complete context and can continue from exactly where you want.

Document Structure

- Strategic Context — who TSS is, what it's competing with, why this matters

- PADI Benchmark — how PADI operates, its revenue streams, its tech stack

- TSS Current State — honest diagnosis of what exists today

- Gap Analysis — where TSS is vs. where TSS needs to be

- TSS Ecosystem OS Target Architecture — the 7-system blueprint

- Economic Model Blueprint — how TSS will generate revenue

- 12 GODMODE Ideas — the actionable concrete moves

- 12-Month Execution Roadmap — Q1 through Q4 priorities

- The Strategic Decisions That Unlock Everything

- Next Actions Registry — what to do when you return

# 1 · Strategic Context

## 1.1 Who Is Marcelo Castellanos

- ISA Olympic Expert Coach (Paris 2024)

- ISA Certified Coach Educator

- 30+ years of surf experience

- Founder of Puro Surf Academy (El Salvador)

- Creator of The Surf Sequence® methodology

- Entrepreneur building scalable systems for surf training and coaching

## 1.2 What Is The Surf Sequence (TSS)

TSS is not a surf school or lifestyle brand. It is a structured surf methodology with a digital ecosystem designed for global licensing.

TSS has three interconnected pillars:

- The Methodology — belt-based progression system with canonical doctrine (Canon v6.0)

- TSS Brain App — mandatory internal digital platform for coaching operations

- Physical Academy Operations — currently anchored at Puro Surf in El Salvador

## 1.3 The Strategic Objective

Build the world's first globally licensable surf education system — comparable to PADI in diving, CrossFit in fitness, or Gracie Jiu-Jitsu in martial arts.

## 1.4 The Ownership Structure

- TSS IP is 100% owned by Enkrateia SA de CV

- Puro Surf is the flagship operator where TSS is tested, refined, validated, and showcased

- Compartiendo Olas is the social-impact arm

- Marcelo's personal brand is a trust, authority, and distribution layer

## 1.5 The Core Doctrinal Rules (non-negotiable)

- Naming precision: "The Surf Sequence" — never "Total Surf System"

- Platform: "TSS Brain" — never variations

- P·R·C·H: Posture, Rotation, Compression, Hold

- Belt system: White → Yellow → Blue → Purple → Brown → Black

- Four Holistic Pillars: Physical, Technical, Tactical, Mental

- Safety is a cross-system layer, NOT a fifth pillar

- Canon v6.0 is current authoritative doctrine

## 1.6 The Key Strategic Tension

Should Marcelo remain primarily director/operator inside Puro Surf, or evolve toward director-of-system / ecosystem architect?

This unresolved decision shapes every other decision. Until it is formally answered, the economic model, licensing structure, and technical architecture cannot be locked.

## 1.7 Key Legal Warning

No strategic advice assumes the Marcelo–Puro Surf / Orlando agreement is secure until IP, licensing, economics, and separation are formally contracted.

# 2 · PADI Benchmark — How They Do It

## 2.1 PADI by the Numbers

- 6,600+ retail and resort operators licensed

- 128,000+ certified professionals paying annual membership

- 186 countries

- Estimated annual revenue: $150M – $250M USD

- Acquired by Mubadala Investment Company in 2017 (private)

## 2.2 The 7 Revenue Streams

| REVENUE STREAM | PRICE POINT | FREQUENCY |
| --- | --- | --- |
| Student eLearning Materials | $150 – $250 USD | Per course |
| Certification Cards (eCards / physical) | $50 – $56 USD | Per cert + renewals |
| Instructor Development Course (IDC) | $1,800 – $10,000 USD | Once per instructor |
| Professional Membership (annual) | $139 – $350 USD | Annual, 128,000+ pros |
| Dive Center / Resort Membership | $1,500 – $2,500 USD est. | Annual, 6,600+ centers |
| PADI Club (consumer membership) | $49.95 USD | Annual |
| PADI Adventures Bookings | Commission-based | Per booking |

## 2.3 The Pricing Anchors (2025-2026 data)

Student-facing prices

- Rescue Diver eLearning: USD $224

- Enriched Air (Nitrox) Diver Specialty: USD $212

- Advanced Open Water Diver eLearning: USD $216

- Digital Underwater Photographer Specialty: USD $146

- Physical certification card: USD $53

Professional / Instructor prices

- IDC total cost average in Americas: ~USD $3,500

- IDC Crew Pack (materials): £750 / ~USD $900

- Annual Divemaster membership (2020): USD $139 – $199

- Annual Instructor membership: USD $275 – $350

- Professional liability insurance: USD $303 – $437

## 2.4 The 7 Technology Systems

System 1 — PADI.com (public marketing layer)

WordPress-based + Akamai CDN (216,000 servers in 120 countries). Customer-facing, dive center locator, e-commerce, booking engine.

System 2 — LMS eLearning (the content delivery machine)

Proprietary platform built in 2007. Mobile-first responsive. Works online and offline. Videos, knowledge reviews, quizzes, final exams. 75% pass rate to advance sections.

System 3 — PADI Pros' Site (instructor back office)

Student Management Portal (SMP) — full journey management from enrollment to certification. Code inventory, form management, dive log approvals, certification processing, eCard selection.

System 4 — Payment Processing

Secure online payment: credit card, PayPal, wire transfer. Payment can come from candidate, instructor, or center — clearly defined per transaction.

System 5 — PADI App (consumer app)

Unified iOS/Android: eCards, eLearning (online + offline), Dive Log with QR verification, Dive Tools, Dive Shop Locator, PADI Adventures booking.

System 6 — Digital Certification Pak (the bundle)

Forces material + certification as one product. Integrates eLearning + card processing fee. You cannot buy the material without buying the certification.

System 7 — PADI Adventures (post-certification monetization)

Booking platform for fun dives, trips, liveaboards. Commission on every transaction. Keeps certified divers spending within the ecosystem.

## 2.5 The 7 Strategic Logics Behind The Stack

- Clear separation of audiences — 3 distinct UIs for 3 distinct user types (consumer, pro, certified diver)

- Certification is an EVENT, not a document — digital record in central database, verifiable globally

- QR Code as physical-digital bridge — prevents fraud, leaves audit trail, works offline

- Pre-assigned codes — instructors have inventory of certification codes, prepaid revenue to PADI

- Passive migration — old and new systems coexist, no user is forced to switch abruptly

- Free trial to hook — 30-day free eCard, then paid

- Lock-in by accumulation — more history = more cost to switch = diver stays forever

## 2.6 The 5 Strategic Moats

- Brand Recognition: 75% of new divers recognize PADI before their first class

- Global Standards: one cert works worldwide

- Network Effect: 3.6x more social followers, 4x more web traffic than next competitor

- Forced Compliance: instructor who doesn't renew loses teaching rights

- Proprietary Materials: no way to teach PADI with non-PADI materials

# 3 · TSS Current State — Honest Diagnosis

This table captures the actual state of every component as of April 2026.

| COMPONENT | STATUS | NOTE |
| --- | --- | --- |
| Canon v6.0 (doctrine) | COMPLETE | 7 sections A-G + Constitutional Declaration |
| IPM v1.0 (architecture) | COMPLETE | DOCX + HTML + PDF |
| Brand Manual v4.0 | COMPLETE | HTML + PDF with logos |
| Student Manuals (5) | COMPLETE | White, Yellow, Blue, Purple + templates |
| Yellow Belt Coach Manual | COMPLETE | Template for other belts |
| ONE WAVE Mental Modules | 6 of 7 COMPLETE | Module 7 Nutrition pending |
| TSS Brain App (Pros tool) | 40% PRODUCTION | Next.js + Supabase, cascade 22 steps working |
| TSS Quick Check Assessment | COMPLETE v1.0 | DOCX + XLSX + Coach Script ready |
| Condition Matrix (C1-C5) | LOGIC DEFINED | Pending formal document |
| LMS / eLearning platform | DOES NOT EXIST | Critical gap |
| Payment system | DOES NOT EXIST | Critical gap |
| Certification codes system | DOES NOT EXIST | Critical gap |
| eCards / QR verification | DOES NOT EXIST | Critical gap |
| Licensed academies beyond Puro Surf | ZERO | Business model gap |
| Licensing contract for Puro Surf | NOT FORMALIZED | Blocks external licensing |

## 3.1 TSS Brain App — Technical Stack (Current)

- Frontend: Next.js 14 (App Router) + TypeScript + Tailwind CSS

- Backend: Supabase (PostgreSQL + Auth + Storage + RLS)

- Deploy: Vercel (auto-deploy from main branch)

- Email: Resend API (fallback: onboarding@resend.dev)

- Storage: Supabase avatars bucket

- Repo: github.com/marcelocsurf/TSS-BRAIN-APP

- Production URL: tss-brain-app.vercel.app

- Supabase Project ID: cssewjefhnamconoyuso (São Paulo region)

## 3.2 TSS Brain App — What Works

- Role system (admin, coordinator, coach, assistant)

- Student profile with 21-column schema

- Public intake form at /intake/[token]

- 22-step cascade session form (3 Moments: Context → Planning → Close)

- Student portal with 5 tabs (Home, Sessions, Materials, Train, Feedback)

- Self-training flow with venue analysis

- Camps with templates and daily feedback

- 274 drills and 439 sequences imported

- Coach Management Dashboard with certification tracking

## 3.3 TSS Brain App — Known Issues

- Supabase pauses after 7 days of inactivity (requires manual unpause)

- Resend domain thesurfsequence.com not verified (using fallback sender)

- sequence_part vs pilar_part naming mismatch (37 unique in White Belt, only 8 match)

- get_drills_for_belt() too broad for Blue Belt

- P3 Student CRUD not complete

- RLS not fully implemented on sensitive data

- Photo upload wiring for coach profiles incomplete

# 4 · Gap Analysis — Where TSS Must Go

Comparing TSS current state vs PADI benchmark, layer by layer:

| LAYER | PADI HAS | TSS HAS | GAP SIZE |
| --- | --- | --- | --- |
| Public marketing | padi.com + booking | Landing on Vercel only | LARGE |
| LMS eLearning | Proprietary platform + CDN | Materials in constants.ts | LARGE |
| Operator back office | Pros' Site + SMP | Admin/coach dashboard | MEDIUM |
| Consumer app | Native iOS + Android | Web portal with token | MEDIUM |
| Certification system | Event-driven + eCards | Does not exist yet | CRITICAL |
| Payment processing | Stripe + PayPal + Wire | Does not exist | CRITICAL |
| QR verification | Native in app | Does not exist | MEDIUM |
| Global verification | Central database | Supabase, 1 academy | MEDIUM |
| Tiered academy licensing | Multiple tiers | Does not exist | CRITICAL |
| Code inventory system | Pre-assigned codes | Does not exist | CRITICAL |

One-line diagnosis: TSS has 40% of the operator back office, 20% of the consumer app, and 0% of the LMS, payment, certification, licensing, and code inventory systems.

The good news: all these gaps are buildable on the current stack (Next.js + Supabase + Vercel). No re-architecture needed. Just EXPANSION.

# 5 · TSS Ecosystem OS — Target Architecture

The 7-system blueprint for TSS, modeled on PADI but adapted to surf context and Marcelo's doctrine:

## 5.1 The Seven Systems

SYSTEM 1 — thesurfsequence.com (Public Layer)

Consumer-facing marketing site. Academy locator, course overview, booking engine for camps and clinics, e-commerce for merch and Belt Paks.

- Audience: potential students, travelers, curious surfers

- Primary function: awareness + conversion to nearest academy

- Tech: Next.js on Vercel + CDN

SYSTEM 2 — learn.thesurfsequence.com (LMS)

Proprietary eLearning platform per belt. Videos, readings, knowledge reviews, quizzes, final exams. Online + offline support.

- Audience: surfers enrolled in a belt progression

- Primary function: deliver theory before practical coaching

- Tech: Custom Next.js LMS on Supabase

SYSTEM 3 — pros.thesurfsequence.com (Pros Site)

Evolved version of current TSS Brain. Coach + academy admin back office. Session cascade, student management, camps, assessments, code inventory, certification processing.

- Audience: certified TSS coaches and academy operators

- Primary function: execute the methodology, generate certifications

- Tech: CURRENT STACK (tss-brain-app rebranded)

SYSTEM 4 — pay.thesurfsequence.com (Payments)

Unified payment processing for all ecosystem transactions. Student Belt Paks, coach IDC, academy licensing, code bulk purchases, membership renewals.

- Audience: all paying customers in ecosystem

- Primary function: process revenue + route to correct entity

- Tech: Stripe (primary) + PayPal (alternative)

SYSTEM 5 — TSS App (Consumer Mobile)

Native iOS + Android app for certified surfers. eCards, belt progress, training log, QR verification, find academy, event booking.

- Audience: certified TSS surfers worldwide

- Primary function: consolidate identity + create lock-in

- Tech: React Native or Flutter

SYSTEM 6 — TSS Belt Paks (Product Bundle)

Forced bundle of material + certification + eCard + initial assessment. Sold per belt as single SKU. Cannot be unbundled.

- Audience: students beginning or progressing a belt

- Primary function: force material + certification as one product

- Tech: product SKU that integrates LMS access + code generation

SYSTEM 7 — TSS Adventures (Post-Cert Marketplace)

Marketplace for inter-academy travel, camps, clinics, events. Certified surfers travel between TSS academies worldwide.

- Audience: certified TSS surfers + TSS academies

- Primary function: monetize post-certification + create network effect

- Tech: booking platform on shared Supabase

## 5.2 Shared Infrastructure

All 7 systems run on the same technical foundation:

- Supabase — central database (PostgreSQL + Auth + Storage + RLS)

- Vercel — deployment for all web properties

- Stripe — payment processing

- Resend — transactional email

- Single codebase monorepo — shared logic, shared types, shared Canon data

# 6 · TSS Economic Model Blueprint

Mirror of PADI's revenue structure adapted to surf context. Three customer tiers, each paying at multiple frequencies.

## 6.1 Level Surfer (B2C — end consumer)

| ITEM | PRICE (USD) | FREQUENCY |
| --- | --- | --- |
| Belt Pak (White, Yellow, Blue, etc.) | $89 – $149 | Per belt progression |
| Physical certification card (optional) | $25 – $35 | Per cert |
| TSS Club (consumer membership) | $39 – $49 | Annual |
| TSS Adventures camps/events | Variable | Per booking (10-15% commission) |
| Merchandise | $15 – $85 | Recurring |

## 6.2 Level Coach (B2B individual)

| ITEM | PRICE (USD) | FREQUENCY |
| --- | --- | --- |
| TSS Coach Development Course | $1,800 – $3,500 | One-time entry |
| Coach Crew Pack / Materials | $400 – $700 | One-time + re-purchases |
| TSS Coach Membership | $150 – $300 | Annual (mandatory) |
| Coach Tier Upgrades | $500 – $1,500 | Per tier upgrade |

## 6.3 Level Academy (B2B institutional)

| ITEM | PRICE (USD) | FREQUENCY |
| --- | --- | --- |
| Academy License (setup fee) | $5,000 – $15,000 | One-time |
| Annual Academy Membership | $1,800 – $4,800 | Annual (tier-based) |
| Certification code royalty | $15 – $30 | Per cert issued |
| Re-certification audit | $500 – $2,000 | Bi-annual |

## 6.4 Revenue Stack Logic

The 5-layer revenue pyramid (each layer pays to access layers below):

- Consumer final — TSS Club + merch + events

- Student by certification — Belt Paks + physical cards + renewals

- Coach / instructor — membership + IDC + upgrades + codes

- Licensed academies — setup + membership + royalties + audits

- B2B ecosystem — booking fees + partnerships + data

## 6.5 Back-of-Envelope Potential

Conservative projection at maturity (5-year horizon):

- 20 active licensed academies × $3,000 avg annual fee = $60,000 in memberships

- 500 students/academy × 20 academies = 10,000 active students

- 10,000 students × 1 belt progression/year × $90 royalty avg = $900,000

- 200 certified coaches × $200 annual = $40,000

- 5,000 TSS Club members × $45 = $225,000

- Adventures bookings commission: estimated $150,000

- Total annual recurring revenue potential: ~$1.4M USD/year

Note: This is post-maturity, after ~5 years of ecosystem building. Year 1-2 will be primarily investment, not revenue.

# 7 · The 12 GODMODE Ideas

Strategic moves that go beyond obvious execution — where the real leverage lives.

IDEA 1 — Rebrand TSS Brain as TSS Pros

Current TSS Brain is the embryo of PADI's Pros' Site. Keep it for that function — coach + academy operational tool. Don't scale it to consumers.

- Action: rename repo to TSS-PROS-APP, migrate URL to pros.thesurfsequence.com

- Clear positioning: the operational tool used by certified TSS coaches worldwide

- Consumer app is separate, simpler, and built later

IDEA 2 — The TSS Belt Pak as Forced Bundle

Replicate PADI's Digital Certification Pak. When a student starts a belt, they buy ONE product:

- Access to belt eLearning (theory)

- Digital manual of the belt

- Unique certification code

- 30 days TSS Club free

- Access to TSS App

- Initial assessment with certified coach

- Final certification at completion

Price: $89–$149 USD per belt. Cannot be unbundled.

This solves: monetization, IP protection, lock-in, predictable revenue per belt.

IDEA 3 — Pre-Assigned Codes System (The Winning Move)

Copy PADI's code inventory model directly:

- Each licensed TSS Academy has an inventory of codes per tier

- Each coach has a personal code allocation

- To certify a student, the coach burns a code from inventory

- Academy replenishes codes by bulk purchase from Enkrateia

- Real-time visibility: "You have 47 Yellow Belt codes remaining"

Business impact: Enkrateia sells codes in bulk with volume discount. Revenue comes PROSPECTIVELY, before students even certify. Beautiful cashflow.

Supabase table: academy_codes_inventory (academy_id, belt_level, codes_available, codes_used, last_purchase_date)

IDEA 4 — Globally Verifiable eCards with QR

When a student certifies (e.g. Blue Belt):

- Digital eCard generated with photo, date, academy, coach, country

- Unique QR code pointing to verify.thesurfsequence.com/xyz123

- Any academy worldwide can scan in 2 seconds

- Visiting surfer arrives at a new academy, coach scans QR, full history appears

Why this is MEGA:

- Prevents fraud (cannot fake being Blue Belt)

- Viral marketing (public QR, anyone sees it)

- Creates network effect between academies

- It's the magic moment that SELLS TSS: "you're part of a global network"

IDEA 5 — Puro Surf 2,550 Students as Legacy Import

Puro Surf's 2,550+ real students are a unique asset. No other methodology has this.

Action: create a Legacy Import project that assigns each existing student:

- Current belt based on known skills

- Retroactive session history

- Automatic digital eCard

- Access to TSS App

In 6 months you can launch market-facing: "TSS already has 2,550+ certified surfers." That's gold for licensing. Other methods start at zero.

IDEA 6 — TSS Adventures — The Marketplace Cold Start

PADI Adventures is their marketplace. Yours is TSS Adventures: camps, clinics, travel between academies.

Model: Puro Surf offers a 7-day camp. Nicaraguan surfer (already Yellow Belt in TSS) books it. Pays through platform. Enkrateia keeps 10-15% commission. Puro Surf receives 85-90%.

This is the ecosystem payoff:

When you have 50 academies, a surfer from each one is a potential traveling customer for the other 49. Each academy becomes a sales channel for the others.

IDEA 7 — The Trojan Horse (Counter-intuitive)

Give away the TSS App to end consumers. Free. Forever.

Logic: the consumer app doesn't generate big direct revenue. What generates revenue is the eLearning Pak, the certification, the Club. The app is the HOOK.

If 100,000 surfers worldwide install the TSS App to track their sessions (even uncertified), when they decide they want a real instructor, they already have an app that says "find TSS academy near you". Automatic funnel.

This is what Strava does with runners. The free app is the trap.

IDEA 8 — Global Leaderboards = Viral Loop

PADI divers usually stop at 1-3 certifications. Surfers compete. Leverage this.

Feature: TSS Global Leaderboards

- By country

- By academy

- By belt

- By age

- By highest condition surfed

A Blue Belt in Peru sees 3 Blue Belts in Hawaii with better stats. Wants to climb. Goes to academy. Pays more certifications. The loop feeds itself.

IDEA 9 — Safety Override as Barrier

Create a rule: a surfer with a Safety Override on record cannot:

- Book camps

- Travel to other TSS academies

- Access TSS Club

This isn't punishment — it's VALUE. The certification is worth more because it's harder to maintain. Academies want surfers with clean records. Surfers protect their status.

IDEA 10 — The Data Moat (Monster Move)

The more students + sessions + conditions + belts + outcomes you have in TSS Brain, the more impossible it becomes to replicate you.

Every recorded session feeds a unique dataset:

- "Yellow Belts average 14 sessions to reach Blue Belt"

- "Surfers doing >30min Physical advance 2.3x faster"

- "At El Sunzal, technical success peaks at 3-4ft"

- "High ocean-score surfers retain belts 2.4 years longer"

This is the ONLY surf analytics database in the world. Worth millions mid-term. Brands, tourism, insurance, broadcasting — everyone wants data like this.

IDEA 11 — Distributed Reselling

PADI allows dive centers to have shop numbers for reselling eLearning.

Any TSS academy gets a reseller number. If they sell TSS materials, they earn 20-30% margin. This gives you another free sales force.

IDEA 12 — The Anti-Piracy Kill Switch

TSS material should NOT exist as a loose PDF. It should live ONLY in the LMS with login tied to a code.

If someone pirates the PDF, it's useless: they cannot generate certification without the code, cannot access the eCard, cannot be verified.

This prevents the "material sharing" problem that ruins many educational systems.

# 8 · 12-Month Execution Roadmap

Structured in quarters, priorities-first, each layer unlocking the next.

Q1  —  Solidify Current Foundation (months 1-3)

- Fix TSS Brain pending issues: Supabase pause solution, Resend domain verification, end-to-end email delivery

- Pilot Quick Check v1.0 with 10 real Puro Surf students

- Define TSS Belt Pak as formal product (White Belt first)

- Implement basic code inventory system in Supabase

- Formalize Condition Matrix v1.0 as Tier 2 document

- Finalize Puro Surf ↔ Enkrateia contract as Licensed Academy #1

Q2  —  Launch The LMS (months 4-6)

- Build learn.thesurfsequence.com with White + Yellow Belt eLearning

- Integrate Stripe for Belt Pak purchases

- Auto-generate digital eCards post-certification

- Implement basic QR verification

- Onboard 2,550 Puro Surf students as legacy import

- Launch TSS Club (consumer membership) as beta

Q3  —  Scale to Multiple Academies (months 7-9)

- Formalize licensing model (Resort, Standard, Elite tiers)

- Onboard 2-3 pilot external academies (Costa Rica, Mexico candidates)

- Bulk code purchase system for academies

- Reseller program activation

- First inter-academy certification verification live

- Launch TSS Pros' Site v2.0 with multi-academy support

Q4  —  Consumer Layer Launch (months 10-12)

- TSS Mobile App v1.0 (iOS first)

- TSS Club fully open B2C

- TSS Global Leaderboards basic version

- TSS Adventures marketplace pilot with 3 academies

- Blue + Purple Belt eLearning modules

- Annual planning review + year 2 roadmap

# 9 · The Strategic Decisions That Unlock Everything

These are the unanswered questions that block execution. Until resolved, execution stays theoretical.

## 9.1 The Identity Decision

Is Marcelo the operator of Puro Surf or the architect of the TSS system? He cannot be both at full capacity.

PADI does not operate dive centers. That's precisely what makes its model work. The moment TSS = Puro Surf in practice, the licensing model collapses.

## 9.2 The Puro Surf Decision

Is Puro Surf the first TSS Academy licensee, or is it ecosystem property?

If Puro Surf is "TSS Academy", Enkrateia must charge it membership + royalties. This formalizes that TSS is NOT Puro Surf.

If Puro Surf is "direct property", TSS is not separated from Puro Surf — which dynamites the future licensing model.

You cannot be both.

## 9.3 The Mental Shift

Are you willing to stop thinking about TSS Brain as "the Puro Surf app" and start thinking of it as "the operating system of the TSS ecosystem"?

As long as TSS Brain = Puro Surf app, everything in this document stays a fantasy.

The moment TSS Brain = TSS ecosystem OS, everything becomes inevitable. Just a question of execution.

## 9.4 The Technical Rebranding

Concrete next step to signal the mental shift externally:

- Rename project: not TSS-BRAIN-APP, but TSS-ECOSYSTEM-OS

- Three environments under same monorepo:

- pros.thesurfsequence.com (current, for coaches/academies)

- learn.thesurfsequence.com (new, LMS)

- app.thesurfsequence.com (new, for surfers)

- Same Supabase. Same Vercel. Same codebase.

# 10 · Next Actions Registry

When you return to this work, use this registry to find your next movement. Each item can be picked up independently.

## 10.1 Immediate (this week)

- Decide 9.1, 9.2, 9.3 at least tentatively — even a working hypothesis unlocks planning

- Verify Claude Desktop scheduled tasks haven't been lost after update

- Create the Cowork Scheduled Tasks Registry .md file (template below)

## 10.2 Short term (next 30 days)

- Pilot Quick Check with 10 Puro Surf students

- Draft TSS Belt Pak White Belt product spec

- Design code inventory schema in Supabase

- Write first draft of TSS Licensing Model v1.0 (Tier 2 document)

## 10.3 Medium term (90 days)

- LMS White Belt proof of concept on learn.thesurfsequence.com

- Stripe integration sandbox for Belt Pak sale flow

- Puro Surf ↔ Enkrateia licensing contract drafted by lawyer

- First digital eCard generation system working

## 10.4 Documents to Produce (queue)

- TSS Licensing Model v1.0 (Tier 2 Architectural)

- TSS Economic Model v1.0 (Tier 2 Architectural)

- TSS Condition Matrix v1.0 (Tier 2 Architectural)

- TSS Belt Pak Product Specification — White Belt

- TSS Code Inventory System — Technical Spec

- TSS Academy Tier Definitions (Resort / Standard / Elite)

- Puro Surf Licensing Contract — Legal draft

- TSS Ecosystem OS — Technical Architecture Document

## 10.5 Research Registry (for future deep dives)

- How CrossFit affiliate model works (comparable to PADI for fitness)

- How Yoga Alliance RYT certification flows

- Gracie Jiu-Jitsu belt progression + lineage tracking

- ISA Surf Instructor certification detailed structure

- Stripe Connect for multi-party marketplace flows

- Supabase RLS patterns for multi-academy isolation

# Appendix A · Key Links and Credentials

- Production App: https://tss-brain-app.vercel.app

- GitHub Repo: marcelocsurf/TSS-BRAIN-APP (branch: main)

- Vercel: auto-deploy from main

- Supabase Project ID: cssewjefhnamconoyuso (São Paulo)

- Admin Login: marcelocsurf@gmail.com

- Local project directory: /Users/marcelocastellanos/Desktop/Copia de CONSOLIDADO DE TSS VERSION FINAL

WARNING: Supabase Free plan pauses after 7 days of inactivity. If you see "Failed to fetch" on login, go to Supabase dashboard and unpause the project.

# Appendix B · Core Methodology Quick Reference

Belt Progression

White (Beginner) → Yellow (Novice) → Blue (Foundation) → Purple (Emerging) → Brown (Pre-Elite) → Black (Elite)

Four Holistic Pillars

- Physical — surf-specific fitness

- Technical — movement mechanics, P·R·C·H

- Tactical — ocean reading, wave selection

- Mental — presence, focus, resilience

- Safety (cross-system layer, NOT a pillar)

P·R·C·H

- Posture

- Rotation

- Compression

- Hold

Three Circles of Power

Surfer version: P·R·C·H + Feet Position + Wave Dynamic

Coach version: Surfer Level + Environment + Task

Canon Hierarchy

- Tier 1: Constitutional (Canon v6.0)

- Tier 2: Architectural (IPM, Economic Model, Licensing Model, Condition Matrix)

- Tier 3: Operational (Belt Manuals, Coach Manuals, Quick Check)

- Tier 4: Tools (spreadsheets, forms, templates)

# Appendix C · Quick Check Assessment Summary

Complete v1.0 product already produced. Files available:

- TSS_QuickCheck_v1.0.docx — official protocol

- TSS_QuickCheck_Tracker_v1.0.xlsx — calculator with 46 formulas

- TSS_QuickCheck_CoachScript_v1.0.docx — field pocket guide

Structure: 3 Tests, 15 Points

- PADDLE (5 pts) — 400m continuous paddle, measures real physical condition

- READ (5 pts) — 3 questions at the break, measures ocean knowledge

- WATER (5 pts) — 15 min direct observation, measures in-water behavior

Belt Recommendation

- 14-15: Black (Elite)

- 12-13: Brown (Pre-Elite)

- 10-11: Purple (Emerging)

- 8-9: Blue (Foundation)

- 5-7: Yellow (Novice)

- 3-4: White (Beginner)

- Under 3: Supervised only

Condition Matrix (C1-C5)

- C1 Controlled — whitewater, zero risk

- C2 Easy — beach break, waist-shoulder

- C3 Standard — head-high, crowded

- C4 Demanding — head-overhead, reef

- C5 Extreme — big wave territory

Capacity zones per condition: AUTONOMOUS / ASSISTED / NOT APT. Inference goes DOWN (autonomous at C3 implies autonomous at C1, C2) never UP.

# Appendix D · PADI Deep Data (for reference)

Price List Highlights (2025-2026)

- Open Water Diver eLearning: ~$190-$250 USD

- Advanced Open Water Diver eLearning: $216 USD

- Rescue Diver eLearning: $224 USD

- Enriched Air Diver Specialty: $212 USD

- Physical cert card: $53 USD

- IDC average in Americas: $3,500 USD

- IDC Crew Pack: $750-$900 USD

- Annual DM membership (2020): $139-$199 USD

- Annual Instructor membership: $275-$350 USD

- Professional liability insurance: $303-$437 USD/year

- PADI Club consumer: $49.95 USD/year

Ecosystem Size

- 6,600+ dive centers and resorts

- 128,000+ certified professionals

- 186 countries

- Estimated revenue: $150M-$250M USD/year

Brand Metrics

- 75% of new divers recognize PADI before first class

- 3.6x more social followers than nearest competitor

- 4x more web traffic than nearest competitor

- 21x more media exposure

- 90% share of voice in dive media globally

- 90% of new Open Water Divers would recommend PADI

PADI Dive Shop Economic Advantage

- PADI-exclusive shops earned $186K more in 2024 than non-PADI shops

- 15-20% higher productivity than non-PADI shops

- Source: 2025 Boston Consulting Group Dive Industry Study

# Appendix E · Technical Stack Reference

Current TSS Brain Stack

- Frontend: Next.js 14 (App Router) + TypeScript + Tailwind CSS

- Backend: Supabase (PostgreSQL + Auth + Storage + RLS)

- Deploy: Vercel (auto-deploy from main)

- Email: Resend API

- Storage: Supabase avatars bucket

Recommended Additions for Ecosystem OS

- Payments: Stripe + Stripe Connect (for multi-party marketplace)

- CDN: Cloudflare or Vercel Edge (for LMS video delivery)

- Mobile: React Native (shared codebase with web) or native Swift/Kotlin

- Analytics: PostHog (open source) or Mixpanel

- Transactional SMS (future): Twilio

- QR generation: built-in (use qrcode npm library)

- Video hosting for LMS: Bunny.net or Mux

# Appendix F · Document Version Control

- v1.0 — April 2026 — Initial master document by Marcelo + Claude strategic analysis

- Next revision scheduled: after Q1 2026 roadmap items are attempted

To update this document: request a new version from Claude with specific additions/changes. Maintain v1.X naming for minor revisions, v2.0 for major architectural changes.

END OF MASTER DOCUMENT

TSS Ecosystem OS v1.0

© Enkrateia SA de CV  ·  April 2026  ·  Confidential